TEAM HANDOFF REPORT

# TruthLens AI

WhatsApp Chatbot Implementation & Integration Guide

For Person 2  |  Core deliverable  |  Windows / VS Code  |  11 October 2026

Goal: a user forwards a suspicious text, screenshot, voice note, PDF or URL to the TruthLens WhatsApp number and receives a truthful, accessible, source-linked fact-check in the same chat.

## What changes from the previous plan

WhatsApp is now a CORE project deliverable, not an optional extension. The website remains the essential demo fallback if Meta access, eligibility or a provider outage prevents a live WhatsApp demonstration.

## Ownership and boundary

| Person 2 — implement now | Person 1 — existing backend / coordination |
| --- | --- |
| Meta Developer / Business setup, test WABA and test number | Existing Gemini + Tavily fact-checking engine |
| WhatsApp adapter service: webhook, media, replies, state | /api/extract, /api/verify, /api/explain and schemas |
| Public HTTPS webhook, deployment, tests, QR / wa.me | Review contract mismatches; fix core API only if necessary |
| Accessibility of WhatsApp replies; user preferences | Verdict correctness, evidence ledger, provider resilience |

## Expected finished deliverables

WhatsApp developer test number receives a user-initiated forwarded text message and replies automatically.

Image, audio, document and URL flows call Person 1’s actual extraction and verification APIs.

Each response lists claim-specific verdict, simple explanation and genuine source links; no fabricated sources.

Webhooks are signed, messages are deduplicated, secrets stay outside Git, errors are understandable.

A demo script, test log, QR/click-to-chat link and configuration handoff are documented.

Current known backend state: Person 1 reported 195 offline tests passing, four formats passing across prior live runs, and live audio blocked by Gemini HTTP 503. These are reported results, not independently verified here.

# 1  Meta setup: prerequisites and policy gate

FIRST GATE: Confirm that the intended public AI fact-checking bot is eligible for the WhatsApp Business Platform under Meta’s current AI-provider and business-use terms. Do not assume a test token or sandbox success constitutes public deployment approval.

## 1.1 Accounts and setup checklist

Visit https://developers.facebook.com/ and enroll a personal Meta Developer account if needed.

Create or select an authorized Meta Business Portfolio at https://business.facebook.com/. Use truthful project/organization details; do not invent company registration.

In the Meta App Dashboard, create an app with the WhatsApp Business Platform use case. Link the Business Portfolio / WABA using the current setup wizard.

Open the WhatsApp API setup/get-started area; record the test WhatsApp number, Phone Number ID, WhatsApp Business Account ID (WABA ID), and temporary access token securely.

Add Person 2’s personal WhatsApp number as an approved test recipient. Send an official API test message to verify the setup.

Find App Secret in Meta app settings. Choose a unique webhook verify token. Do not confuse the verify token, App Secret, and access token.

For production only: follow Meta’s requirements for eligible business identity, business phone registration, display-name review, long-lived/system-user token and applicable approvals.

## 1.2 Credential inventory — NEVER commit actual values

| Environment setting | Meaning / where obtained |
| --- | --- |
| WHATSAPP_ACCESS_TOKEN | Meta API setup temporary token for test; system-user token later |
| WHATSAPP_PHONE_NUMBER_ID | Phone Number ID in WhatsApp API setup |
| WHATSAPP_WABA_ID | Business Account ID for subscription/configuration |
| WHATSAPP_VERIFY_TOKEN | Random value you invent; same value in Meta callback setup |
| META_APP_SECRET | App dashboard > Settings > Basic > App Secret |
| GRAPH_API_VERSION | Supported API version chosen from Meta’s current documentation |
| TRUTHLENS_BACKEND_URL | Reachable URL for Person 1 FastAPI verification service |
| BOT_ENV | test or production; default test |

## 1.3 Essential URLs

Meta Developers: https://developers.facebook.com/  |  WhatsApp Cloud API: https://developers.facebook.com/docs/whatsapp/cloud-api/overview  |  Official Meta Postman collection: https://www.postman.com/meta/whatsapp-business-platform/

Meta currently restricts AI-provider offerings where AI is the primary service (terms and platform applicability require individual review). Automation must also meet WhatsApp messaging, privacy, opt-in and human-escalation rules.

# 2  Integration architecture and API contract

## 2.1 The flow — reuse Person 1, do not create a second verifier

| Step | System | Action |
| --- | --- | --- |
| 1 | WhatsApp user | Forwards or sends text, screenshot, voice note, PDF or link to bot number |
| 2 | Meta Cloud API | Delivers a signed POST notification to public webhook |
| 3 | Person 2 adapter | Validate signature; extract message ID/sender/type; deduplicate; enqueue |
| 4 | Meta Media API | If media: obtain metadata/temporary URL and download bytes with bearer token |
| 5 | Person 1 FastAPI | Extract text (media/URL), then identify and verify atomic claims |
| 6 | Person 2 adapter | Convert actual backend JSON to short, accessible WhatsApp text |
| 7 | Meta Cloud API | Send user the sourced verdict; keep details accessible via follow-up |

## 2.2 Keep services separate

D:\HackOnTrack-TruthLens\ backend/ # Person 1 existing FastAPI — DO NOT rewrite docs/backend-api-contract.md frontend/ # Person 2 web app whatsapp-adapter/ # Person 2 NEW isolated Python service app/main.py # /webhook/whatsapp GET and POST app/meta_client.py # Meta messaging/media APIs app/truthlens_client.py # adapter to real Person 1 contracts app/formatter.py # safe verdict + citations, localization app/worker.py # background processing / retry tests/ # mocked Meta + backend integration .env.example README.md

## 2.3 API contract — read the actual schema before coding

Source of truth: docs/backend-api-contract.md, backend OpenAPI (/openapi.json) and /docs. Previous design referenced POST /api/extract, POST /api/verify and POST /api/explain. Verify actual methods, field names, multipart names and response schemas: DO NOT assume the illustrative request bodies in this guide are exact.

| Input received | Adapter action |
| --- | --- |
| Text | Send text using the documented /api/verify request structure |
| Image, audio, PDF | Pass downloaded bytes to the documented /api/extract upload; then verify extracted text, or use the documented combined flow |
| URL | Pass the URL to the documented extraction route; never fetch unsafe URLs yourself |
| Language/audience | Use documented /api/explain, if necessary; do not recompute verdict |
| Reply | Map claim verdict, explanation and evidence objects from real response |

Design choice: Person 2 owns the adapter. Person 1 only needs to support or clarify their existing HTTP contract; all fact-checking stays in one backend.

# 3  Build the WhatsApp adapter — implementation

## 3.1 FastAPI webhook requirements

| Endpoint | Required behavior |
| --- | --- |
| GET /webhook/whatsapp | Check hub.mode=subscribe and hub.verify_token; return hub.challenge as plain text, otherwise 403 |
| POST /webhook/whatsapp | Read raw bytes, validate X-Hub-Signature-256 (HMAC-SHA256 with Meta App Secret), parse entry/changes/value/messages; fast 200 ack after durable enqueue |
| POST event processing | Ignore status-only updates; extract message.id, message.from, message.type; use idempotency to prevent duplicate replies |
| Outgoing message | POST Graph API /{PHONE_NUMBER_ID}/messages with Bearer access token and messaging_product=whatsapp |

## 3.2 Message worker requirements

Create an idempotency key from WhatsApp message ID; preserve it across retries and deployments. Store message state as received / processing / complete / failed.

Validate supported type and payload size. Never trust uploaded filenames or extension alone; enforce MIME/type limits and timeouts.

For media, use the authenticated Graph media metadata endpoint by media ID, then download using Meta’s temporary URL and bearer token. Reject oversized or unsupported files.

Forward content to Person 1. Use strict timeouts and avoid duplicate Gemini searches: reuse validated results for repeated claims when the backend supports caching.

Format the final reply. If the provider is unavailable, send a neutral service-error message instead of manufacturing a fact-check.

Attempt outgoing delivery with bounded retries for transient errors; persist send status so webhook duplicates cannot trigger duplicate final replies.

## 3.3 Suggested configuration

WHATSAPP_ACCESS_TOKEN=... # secret; test token expires WHATSAPP_PHONE_NUMBER_ID=... WHATSAPP_WABA_ID=... WHATSAPP_VERIFY_TOKEN=... META_APP_SECRET=... GRAPH_API_VERSION=... # use current supported version TRUTHLENS_BACKEND_URL=http://127.0.0.1:8000 BOT_ENV=test WHATSAPP_MAX_MEDIA_MB=10

Use environment-specific secrets on the HTTPS host. Never commit .env, API keys, real WhatsApp phone numbers from test users, test audio, identity documents, or raw message dumps.

# 4  Multi-format inputs and safe replies

## 4.1 Mapping incoming WhatsApp content

| WhatsApp type | Person 2 adapter | Person 1 capability |
| --- | --- | --- |
| text | Read message.text.body; recognize pasted URLs | Claim extraction and verification / safe URL processing |
| image | Use image.id; download; validate JPEG/PNG MIME | OCR → claim extraction → evidence |
| audio / voice note | Use audio.id; validate OGG/Opus/WAV; download | FFmpeg conversion, transcription, evidence |
| document | Use document.id; validate PDF; download | PDF parsing / scanned OCR → evidence |
| unsupported / location / sticker | Reply with supported formats; do not crash | No backend call |

## 4.2 Truthful WhatsApp reply design

The WhatsApp chat should display (1) what was checked, (2) a per-claim verdict, (3) plain-language reasoning, (4) real evidence sources, and (5) next action. Long reports should be split or linked to a web report using an authorized, privacy-safe link. Stay within WhatsApp message-size limits.

TruthLens AI ¦ Claim check Claim 1: <short actual claim> Verdict: <verified / false / ... / unconfirmed> Why: <2–3 clear sentences from grounded explanation> Sources: <real source title + URL> Checked: <actual timestamp> Reply: HINDI ¦ MARATHI ¦ SOURCES ¦ HELP

## 4.3 Error behavior (never a fake verdict)

| Condition | User-visible response / system action |
| --- | --- |
| Gemini 429 quota, 503, timeout | “Checking is temporarily unavailable; please try later.” Record provider cause internally. |
| Tavily unavailable / no usable evidence | Technical failure if search failed; unconfirmed only when successful evidence retrieval is genuinely insufficient. |
| PDF/audio/OCR unsupported or unreadable | “I could not read this file. Please try a clearer file or paste the text.” |
| Message duplicated | Do not call AI twice; acknowledge or reuse previously queued result. |
| No user contact consent / STOP | Honor opt-out; do not initiate unrequested campaigns. |
| Human help / policy escalation | Provide an email or website contact, not an invented human operator. |

Language commands affect explanation only. English, Hindi and Marathi outputs must retain the same underlying verdict, evidence IDs and citations.

# 5  Local development, public URL and first bot message

## 5.1 Windows PowerShell — start both services

# Terminal A: Person 1 backend cd D:\HackOnTrack-TruthLens\backend .\.venv\Scripts\python.exe -m uvicorn app.main:app --host 127.0.0.1 --port 8000 # Terminal B: Person 2 adapter (after its setup) cd D:\HackOnTrack-TruthLens\whatsapp-adapter .\.venv\Scripts\python.exe -m uvicorn app.main:app --host 127.0.0.1 --port 8100 # Terminal C: expose adapter, not the internal verification service ngrok http 8100

## 5.2 Configure public webhook in Meta

Copy the HTTPS ngrok forwarding URL (or stable deployment URL). Ensure the adapter is listening and GET webhook returns the expected challenge.

In Meta App Dashboard → WhatsApp / Configuration → Webhooks (UI labels may vary), set callback to https://YOUR_HOST/webhook/whatsapp and the identical WHATSAPP_VERIFY_TOKEN.

Enable the messages webhook field; ensure the application is subscribed to the relevant WABA where required by the current setup flow.

Send a “Hello” message to the Meta test number from an allowlisted recipient; confirm incoming event, one worker job and one outgoing reply.

Once text works, forward a screenshot, PDF, URL and voice note individually. Compare each WhatsApp result to the same data submitted directly to backend Swagger.

## 5.3 First outbound test (conceptual request)

POST https://graph.facebook.com/{GRAPH_VERSION}/{PHONE_NUMBER_ID}/messages Authorization: Bearer <TOKEN> Content-Type: application/json { "messaging_product": "whatsapp", "to": "<ALLOWLISTED_TEST_PHONE>", "type": "text", "text": { "body": "TruthLens test: hello" } }

Temporary Meta tokens expire. In production, provision an authorized long-lived token using official system-user guidance. Never log the Authorization header.

# 6  Security, policies and release readiness

## 6.1 Non-negotiable safeguards

Validate X-Hub-Signature-256 over RAW POST body with the Meta App Secret; compare in constant time; protect against message replay / duplicates.

Persist job state and process asynchronously; acknowledge Meta webhook promptly so long Gemini calls never cause webhook retry storms.

Honor the 24-hour customer-service window. For messages outside that window, an approved template may be required; do not send unsolicited bulk messages.

Provide privacy notice, opt-in/STOP handling, support contact and data-retention controls. Avoid exposing other users’ messages in the radar or tracker.

Use user-specific concurrency limits, rate limiting, bounded calls and privacy-safe observability (message IDs redacted/hashed where appropriate).

Escalate health, finance, legal and safety-sensitive claims to official sources; do not offer false certainty or personalized regulated advice.

Use a shared secret or authenticated internal network between adapter and Person 1 backend; do not publicly expose internal backend admin/test endpoints.

## 6.2 Platform permission checkpoint

WhatsApp Business Platform terms effective 23 Sep 2026 and related Meta AI-provider rules can restrict services where AI itself is the primary product. TruthLens may fall within this risk. Obtain appropriate Meta confirmation before public launch; a developer test is not approval. Preserve the website demo as a full fallback.

## 6.3 Production vs hackathon

| Hackathon test | Public production |
| --- | --- |
| Meta test number + allowlisted recipients | Approved production phone number and display name |
| ngrok HTTPS tunnel | Stable HTTPS deployment + monitoring |
| Temporary token (private) | Authorized system-user token, rotation, secret manager |
| Minimal test messages; mocked evidence for most tests | Consent, policy eligibility, support/escalation, privacy review |
| In-memory dedupe acceptable only for local smoke testing | Durable queue and durable dedupe required |

# 7  Acceptance tests, handoff and timeline

## 7.1 Test matrix: evidence of completion

| Test | Expected proof |
| --- | --- |
| Webhook challenge | Meta reports verified URL; wrong token rejected |
| Signature check | Valid Meta signature accepted; tampered payload 403 |
| Text forward | Exactly one evidence-backed reply, correct claim + real source |
| Image OCR | Downloaded screenshot → actual extracted text → factual result |
| PDF | Both selectable-text and scanned PDF (where supported) work |
| Voice note | OGG/Opus → transcription → claim → evidence; provider 503 is clear technical error |
| URL | Extract safe webpage, preserve date/context and source |
| Languages | English/Hindi/Marathi preserve verdict and source IDs |
| Duplicates / 24-hour window | No duplicate AI calls; policy-safe sending |
| Quota exhaustion | One user-friendly service error; no fake unconfirmed result |

## 7.2 Suggested two-day implementation order

| Stage | Person 2 deliverable | Person 1 input |
| --- | --- | --- |
| Day 1 morning | Meta setup, credentials, policy gate, webhook GET/POST | API contract and local backend URL |
| Day 1 afternoon | Text receive/reply, signature validation, dedupe, error templates | One response fixture; verdict/source fields |
| Day 2 morning | Image/PDF/audio/URL media adapter and source formatting | Extraction/upload request examples |
| Day 2 afternoon | HTTPS demo, 5-format acceptance, QR, runbook, commit/PR | Review a successful reply and failure behavior |

## 7.3 Final handoff package from Person 2

Code: whatsapp-adapter/ with .env.example, mocked tests, safety controls and clear start commands.

Setup: Meta app assets recorded without secrets; webhook URL, subscribed fields and authorized test-number instructions.

Demo: evidence showing forwarded text/media → backend calls → cited WhatsApp reply; failures documented transparently.

Integration: Person 1 backend exact payload mapping documented in adapter README; contract mismatches reported, not guessed.

Git: separate feature branch / pull request; never commit credentials or override Person 1 main branch changes.

Definition of done: at least one real WhatsApp test-forward completes the entire factual chain and replies with actual sources. All required media routes must be demonstrated or transparently recorded as blocked. Public availability additionally requires Meta eligibility.

# 8  Troubleshooting and verified reference links

## 8.1 Common failures

| Symptom | Check / response |
| --- | --- |
| Webhook verify token rejected | GET query handling, full callback path, verify token equality, HTTPS reachability |
| Incoming text not delivered | Correct WABA subscription, messages field, allowlisted sender, app/test setup, tunnel uptime |
| 403 signature invalid | Raw POST body, Meta App Secret, sha256 prefix; avoid proxy body transformations |
| Outgoing 400/401/403 | Phone Number ID, token, permissions, test recipient, current Graph version |
| No media bytes | Media ID lookup, bearer token on both requests, redirect handling, temporary URL expiry, size limit |
| Gemini 503/429 | Do not turn into factual verdict; bounded retry and user-visible temporary-unavailable response |
| Duplicate replies | Durable dedupe on message.id and delivery-idempotency state |
| Reply content too long | Split into safe concise messages or link to private report; preserve evidence |

## 8.2 Primary references — check again before launch

Meta for Developers: https://developers.facebook.com/

WhatsApp Cloud API official overview: https://developers.facebook.com/docs/whatsapp/cloud-api/overview

Meta-maintained Cloud API Postman collection: https://www.postman.com/meta/whatsapp-business-platform/documentation/wlk6lh4/whatsapp-cloud-api

WhatsApp Business Messaging Policy (updated 23 Sep 2026): https://whatsappbusiness.com/policy/

WhatsApp Business Platform Terms (effective 23 Sep 2026): https://www.whatsapp.com/legal/WhatsApp-Terms-for-WhatsApp-Business-Platform

ngrok local HTTPS tunnels: https://ngrok.com/docs/

## Important caveat

This report is a development handoff, not confirmation of Meta platform eligibility or legal advice. UI labels, pricing, API versions, trial entitlements and available features may change. Confirm the live settings directly in Meta Dashboard and the current official documentation.